C:\work\documents\Graphics\Harmonia Logo (green and purple)\HarmoniaLogo2014-logo-only-transparent-small.png

|  |  |  |  |
| --- | --- | --- | --- |
| PAR | | | 06/25/2015 11:00 AM EDT |
| Meeting Minutes |
| Attendees: | |  |  | | --- | --- | | Name | Role | | Julie Campbell | Product Owner | | Kelly Eagan | Team Lead | | Jeff Anway | Developer | | Purpose: | Product Review |

**Agenda and Minutes**

|  |  |
| --- | --- |
| **Agenda Item** | Review Story: View Adverse Drug Events |
| **Presenter** | Kelly Eagan |
| **Discussion** | * Add additional columns that display criteria information * Allow user to select number of results to return or add pagination (time permitting) * Add help text to clarify what search criteria fields are for and how search will be performed (AND vs OR) * Update terminology to be more user-friendly   + Adverse Events -> Side effects   + Indication -> Purpose/use   + Substance Name -> Active Ingredient * Add units to age and weight fields |
| **Conclusions** | * Story Passed * Several improvements can be made |
| **Action Items** | * Jeff: Add limit parameter to search call in REST service * Kelly: Make UI changes noted above plus clear form from below |

|  |  |
| --- | --- |
| **Agenda Item** | Review Story: Look Up Routes of Administration |
| **Presenter** | Kelly Eagan |
| **Discussion** | * Same as above (result limit, help text) |
| **Conclusions** | * Story Passed * Several improvements can be made |
| **Action Items** | * Jeff: Add limit parameter to search call in REST service * Kelly: Make UI changes noted above plus clear form from below |

|  |  |
| --- | --- |
| **Agenda Item** | Review Story: Look Up Drugs by Route of Administration |
| **Presenter** | Kelly Eagan |
| **Discussion** | * Same as above (result limit, help text) * Adjust column widths so “Purposes” has more room * Add ability to clear the form |
| **Conclusions** | * Story Passed * Several improvements can be made |
| **Action Items** | * Jeff: Add limit parameter to search call in REST service * Kelly: Make UI changes noted above |

|  |  |
| --- | --- |
| **Agenda Item** | Review Story: Create a Saved Search |
| **Presenter** | Kelly Eagan |
| **Discussion** | * Add text to saved searches list to indicate no searches exist yet so it’s not just an empty box * Clear the name from the name field after saving a search |
| **Conclusions** | * Story Passed * Several improvements can be made |
| **Action Items** | Kelly: Make UI changes noted above |

|  |  |
| --- | --- |
| **Agenda Item** | Review Story: Create New Search from a Saved Search |
| **Presenter** | Kelly Eagan |
| **Discussion** | Everything looks good |
| **Conclusions** | Story Passed |
| **Action Items** | None |

|  |  |
| --- | --- |
| **Agenda Item** | Review Story: Delete a Saved Search |
| **Presenter** | Kelly Eagan |
| **Discussion** | Everything looks good |
| **Conclusions** | Story Passed |
| **Action Items** | None |