C:\work\documents\Graphics\Harmonia Logo (green and purple)\HarmoniaLogo2014-logo-only-transparent-small.png

|  |  |  |  |
| --- | --- | --- | --- |
| MedFinder | | | 06/23/2015 1:00 PM EDT |
| Meeting Minutes |
| Attendees: | |  |  | | --- | --- | | Name | Role | | Marc Abrams | Product Owner | | Kelly Eagan | Team Lead | | Jeff Anway | Developer | | Robert Harry | Developer | | Purpose: | Sprint Planning |

**Agenda and Minutes**

|  |  |
| --- | --- |
| **Agenda Item** | Select stories for the sprint |
| **Presenter** | Kelly Eagan |
| **Discussion** | * User Story: View Adverse Drug Events * User Story: Look Up Routes of Administration * User Story: Look Up Drugs by Route of Administration * User Story: Create a Saved Search   + Allow users to name saved searches * User Story: Create New Search from a Save Search * User Story: Delete a Saved Search * Technical Story: Set up Code Infrastructure * Technical Story: Set up Jenkins Jobs * Technical Story: Set up Stage and Production servers |
| **Conclusions** | * Stories above were selected for inclusion in the sprint * The story for creating a saved search should include allowing users to provide a name for the saved search |
| **Action Items** | * Kelly: Create sprint with stories * Kelly: Update acceptance tests for Story: Create a Saved Search |