C:\work\documents\Graphics\Harmonia Logo (green and purple)\HarmoniaLogo2014-logo-only-transparent-small.png

|  |  |  |  |
| --- | --- | --- | --- |
| MedFinder | | | 06/25/2015 1:00 PM EDT |
| Meeting Minutes |
| Attendees: | |  |  | | --- | --- | | Name | Role | | Marc Abrams | Product Owner | | Kelly Eagan | Team Lead | | Jeff Anway | Developer | | Robert Harry | Developer | | Purpose: | Sprint Retrospective |

**Agenda and Minutes**

|  |  |
| --- | --- |
| **Agenda Item** | What Went Well |
| **Discussion** | * All stories were completed. * The team organized well to bring in subject matter experts on container deployment and continuous monitoring when needed. |

|  |  |
| --- | --- |
| **Agenda Item** | What Didn’t Go Well |
| **Discussion** | * The requirement statement regarding container deployment was ambiguous and different team members had different interpretations. The ambiguity of interpretation among the team was discovered after the sprint started which was not ideal. * The team does not have answers to questions submitted to GSA yet which could impact the path of development. |

|  |  |
| --- | --- |
| **Agenda Item** | What Can Be Improved |
| **Discussion** | * Appropriate subject matter experts should be engaged as soon as possible (i.e. before a sprint starts) to ensure any questions on technology choices are discovered early and can be addressed to determine the appropriate path forward. |