C:\work\documents\Graphics\Harmonia Logo (green and purple)\HarmoniaLogo2014-logo-only-transparent-small.png

|  |  |  |  |
| --- | --- | --- | --- |
| MedFinder | | | 06/24/2015 2:00 PM EDT |
| Meeting Minutes |
| Attendees: | |  |  | | --- | --- | | Name | Role | | Marc Abrams | Product Owner | | Kelly Eagan | Team Lead | | Jeff Anway | Developer | | Robert Harry | Developer | | Purpose: | Sprint Planning |

**Agenda and Minutes**

|  |  |
| --- | --- |
| **Agenda Item** | Select stories for the sprint |
| **Presenter** | Kelly Eagan |
| **Discussion** | * User Story: Add Result Limit   + Break up acceptance tests so that one exists for each search form * User Story: Add Reset Form Functionality   + Break up acceptance tests so that one exists for each search form * User Story: Add Help Information for Searches   + Break up acceptance tests so that one exists for each search form * User Story: Update Adverse Event Search Terminology * User Story: Add Units to Fields * User Story: Alphabetize Drug List in Side Effects Search Results * User Story: Display More Information in Side Effects Search Results * User Story: Select Route from a List * Technical Story: Implement Error Handling * Bugs   + Bugs 1 and 2 can be addressed through urgent tasks   + Bug 3 needs a story |
| **Conclusions** | * Stories above were selected for inclusion in the sprint * Acceptance tests should be updated for three stories |
| **Action Items** | * Kelly: Create sprint with stories * Kelly: Update acceptance tests for stories |