C:\work\documents\Graphics\Harmonia Logo (green and purple)\HarmoniaLogo2014-logo-only-transparent-small.png

|  |  |  |  |
| --- | --- | --- | --- |
| MedFinder | | | 06/29/2015 2:30 PM EDT |
| Meeting Minutes |
| Attendees: | |  |  | | --- | --- | | Name | Role | | Marc Abrams | Product Owner | | Kelly Eagan | Team Lead | | Jeff Anway | Developer | | Robert Harry | Developer | | Purpose: | Sprint Retrospective |

**Agenda and Minutes**

|  |  |
| --- | --- |
| **Agenda Item** | What Went Well |
| **Discussion** | * Product owner's expectations of what needed changing in the user interface were satisfied. * The product works in major browsers (Chrome, Firefox, IE). |

|  |  |
| --- | --- |
| **Agenda Item** | What Didn’t Go Well |
| **Discussion** | * The help text for Side Effects search was wrong at review time and it took a while to figure out that the text was the problem and not the actual search when the results did not match what we expected. * The lack of documentation regarding non-supported symbols for the OpenFDA API caused it to take a long time to determine that we just needed to not allow any in search criteria. |

|  |  |
| --- | --- |
| **Agenda Item** | What Can Be Improved |
| **Discussion** | * Perform more testing with the respect to validation of help/instructional text. |